COUNTY OF ALLEGHANY, VIRGINIA

INVITATION FOR BIDS

ROSEDALE SANITARY SEWER REPLACEMENT PROJECT

The County of Alleghany is soliciting bids to furnish, construct and install a sanitary sewer replacement project in the County. Construction plans and specifications for the ROSEDALE SANITARY SEWER REPLACEMENT PROJECT can be obtained from the Alleghany County website (www.co.alleghany.va.us/public-works/  under “Request for Proposals”) and reviewed in the office of the Alleghany County Superintendent of Public Works, 9212 Winterberry Avenue, Suite A, Covington, Virginia 24426.

PROJECT DESCRIPTION

Alleghany County has been experiencing difficulties with the existing gravity sanitary sewer system located in the Rosedale Subdivision, as well as the trunk sewer along Dunlap Creek. This system is well over five decades old and has presented the County with various challenges and maintenance issues. Therefore, this replacement project generally consists of the furnishing of all materials and construction of approximately 1,753 linear feet of a new 12-inch diameter sewer pipe along Dunlap Creek from the Red Cross facility off Midland Trail to the existing Rosedale Sewage Pump Station located near the confluence of the Jackson River. The project also includes approximately 788 linear feet of 8-inch diameter sewer pipe from Dunlap Creek that extends across Midland Trail (U.S. Route 60) to serve portions of the Rosedale Subdivision to tie into various sewer laterals of homes. The scope of work includes clearing and grubbing the new sewer corridor, installing appropriate erosion & sediment control measures, installing the permanent and temporary sanitary sewer piping and manholes, performing restoration work, as well as other miscellaneous work as specified or indicated on the sanitary sewer construction plans.

SUBMISSION REQUIREMENTS & DEADLINES

Sealed bids for the construction of the ROSEDALE SANITARY SEWER REPLACEMENT PROJECT will be received in person, via special courier service or through the regular mail by the U.S. Postal Service in the office of the Alleghany County Superintendent of Public Works, 9212 Winterberry Avenue, Suite A, Covington, Virginia 24426 until, but no later than 2:00 p.m., local prevailing time, November 15, 2018. Please mark the envelope “Rosedale Sanitary Sewer Replacement Bid.”  The time of receipt shall be determined by the time clock stamp in the Public Works office. Contractors are responsible for assuring that their bids are stamped by Alleghany County Public Works Office personnel by the deadline indicated. Bids received after this time will not be accepted by Alleghany County.  Bids will be publicly opened and read aloud in the offices of Alleghany County Public Works. Alleghany County will contact the chosen contractor based on the lowest base bid plus any allowances. Any bid deducts or alternate prices will be considered separately.

To qualify, all bids shall be submitted using the Bid Form included in the project manual accompanying the construction plans. Incomplete or segregated bids will not be accepted. Work included in this Invitation for Bids shall be substantially completed within 210 calendar days from the date the Contract Time commences, and it shall be completed and ready for final payment within 240 calendar days from the date the Contract Time commences.

A Pre-bid Conference will be held at 2:00 p.m. local time on October 23, 2018 in the Board Room of the Alleghany County Governmental Complex, 9212 Winterberry Avenue, Covington, Virginia 24426 to review the scope of Work and clarify any aspect of the Work that may be in question. The Engineer will answer only those questions where the response is a modification or interpretation as a result of an addition, deletion, clarification, or correction to the Bid Documents, and only as part of a written Addendum. The last day for pre-bid question requests is 4:00 p.m. local time on October 30, 2018.

A bid bond of 5% will be required with the submission of a bid.

A bid may not be modified, withdrawn or cancelled by the bidder after the time and date designated for the receipt of bids and for 90 days thereafter except as provided by the applicable Sections of the Code of Virginia.

Bidders must be registered contractors in the Commonwealth of Virginia in accordance with the applicable sections of the Code of Virginia.

Bidders comply with the Davis-Bacon Act and the American Iron and Steel requirements.

Bidders must comply with the President’s Executive Order #11246, prohibiting discrimination in employment regarding race, color, creed, sex, or national origin, and Executive Orders #12138 and 11625 regarding utilization of MBE/WBE firms.

If a contract is awarded, a separate performance bond and a payment bond for 100% of the contract amount, including any additions and/or deductions, shall be provided by the Successful BIDDER.

Alleghany County reserves the right to waive informalities and/or reject all bids.